Risk Mitigation

| Risk ID | Description | Mitigation Action |
| --- | --- | --- |
| A | Unavailability of suitable land for waste processing plant | Coordinate well in advance with municipal authorities for leasing or allocation of land |
| B | Inability to secure consistent municipal waste supply | Sign MoUs with city waste departments for regular waste sourcing |
| C | Emission levels exceeding environmental regulations | Add emission control technology and conduct regular audits |
| D | Mechanical failures in turbines or digesters | Perform regular maintenance regimen and keep backup units operational |
| E | Absence of qualified technicians or engineers | Participate with local technical institutes and provide training |
| F | Risk of cost overruns or delayed funding | Maintain contingency budget and use multi-source funding |
| G | Local resistance to waste treatment | Stage awareness campaigns and conduct community participation sessions |
| H | Government delays in approvals or environmental permits | Start paperwork early and maintain regular contact with regulatory agencies |
| I | Unanticipated natural catastrophes (e.g., floods that disrupt plant operations) | Design plant with disaster-resistant infrastructure and acquire insurance |
| J | Sensor data inaccuracies impacting electricity output optimization | Implement IoT-based systems with redundancy and data validation checks |

Risk Mitigation Diagram

Quality Control Plan

| Quality Area | Control Method | Frequency | Responsible Party |
| --- | --- | --- | --- |
| Waste Input Quality | Pre-sorting of waste and segregation based on sensors | Daily | Operations Engineer |
| Emission Monitoring | Real-time automatic emission sensors with automatic alerting | Continuous | Environmental Compliance Officer |
| Energy Output Efficiency | Match actual output against projected output through analytics | Weekly | Plant Supervisor |
| Equipment Performance | Monitor turbine/digester efficiency, plan predictive maintenance | Bi-weekly | Maintenance Team |
| Accuracy of Data Logging | Sensor calibration and system check | Monthly | Data Analyst |
| Safety Inspections | HSE audits, emergency drills, PPE inspections | Bi-monthly | Safety Officer |
| Community Feedback | Gather stakeholder opinion on operations | Quarterly | PR and Engagement Officer |
| Regulatory Compliance | Environmental and safety regulation audits | Quarterly | Compliance Officer |